ANIKET OS

Personal Developer Workstation + Engineering Lab

Software Project Documentation

SDLC / Software Engineering Project Report

| Document Control | Value |
| --- | --- |
| Project | Aniket OS |
| Document Type | Industry-Level Software Project Documentation |
| Version | 1.0 |
| Status | Functional Base / Refinement Phase |
| Prepared For | Portfolio, internship and job journey |
| Primary Platform | Web |
| Current Date | 20 August 2026 |

Executive summary Aniket OS is a portfolio platform designed as a personal operating system. Instead of presenting a conventional sequence of portfolio sections, it uses a desktop/workspace metaphor to organize Aniket Rai's profile, projects, engineering case studies, technical stack, GitHub activity, credentials, milestones, resume, contact channels, and visitor feedback. The product is deliberately designed to communicate software engineering ability through both the interface and the underlying architecture.

# Table of Contents

1. Executive Summary

2. Project Background and Problem Statement

3. Vision, Goals and Objectives

4. Scope

5. Stakeholders and Users

6. Functional Requirements

7. Non-Functional Requirements

8. SDLC Approach and Development Lifecycle

9. System Architecture

10. Technology Stack

11. Module and Feature Documentation

12. Data and Backend Design

13. Security and Privacy

14. UI/UX and Design System

15. Testing and Quality Assurance

16. Deployment and Operations

17. Maintenance and Change Management

18. Risks and Mitigations

19. Current Project Status

20. Future Enhancements and Roadmap

21. Conclusion

22. Appendix

# 1. Executive Summary

Aniket OS is a personal portfolio and developer-workstation application created for Aniket Rai, a B.Tech Computer Science and Engineering student. The platform positions the portfolio as a software product rather than a static résumé page. Visitors enter a desktop-like environment, interact with applications, inspect engineering case studies, view professional information, browse GitHub data, and leave moderated Lab Notes.

The project combines a strong full-stack foundation with an intentionally experimental interface. The primary career narrative is full-stack development as the current engineering foundation, followed by active exploration of AI/ML as the desired career direction. The portfolio therefore serves two purposes: it is a recruiting-facing professional profile and a demonstration of product thinking, frontend engineering, backend engineering, data handling, security, and interaction design.

# 2. Project Background and Problem Statement

Traditional student portfolios often follow a predictable structure: hero, about, skills, projects, résumé, contact. While easy to build, this format tends to make strong technical work visually indistinguishable from other portfolios. It also treats projects as cards instead of evidence of engineering thinking.

Aniket OS was conceived to solve this by turning the portfolio into an explorable software environment. The OS metaphor creates a navigational framework, while the Engineering Lab provides deeper technical storytelling. The design goal is not novelty for its own sake; it is to make the visitor curious enough to explore while retaining the information clarity expected in a professional portfolio.

Differentiate the portfolio through an ownable interaction model rather than visual decoration alone.

Give recruiters a fast path to projects, résumé, stack, GitHub and contact information.

Document engineering decisions instead of only listing technologies.

Support real backend-backed features, including moderated visitor feedback.

Provide a foundation that can evolve as the student moves deeper into AI/ML.

# 3. Vision, Goals and Objectives

## 3.1 Vision

Build a portfolio that feels like a personal software product: technically credible, visually memorable, easy to explore, and able to evolve with Aniket's career.

## 3.2 Goals

Present a professional identity within the first few seconds of entry.

Make projects discoverable both as quick summaries and as detailed engineering case studies.

Show a coherent career progression from full-stack development toward AI/ML.

Demonstrate live technical integrations such as GitHub and session/system state.

Provide a real visitor feedback pipeline with moderation and privacy controls.

Maintain strong performance, accessibility, responsiveness, security and SEO as refinement progresses.

# 4. Scope

## 4.1 In Scope

ANIKET OS desktop-style portfolio shell and application/window model.

Power-on, boot, desktop, restart and shutdown lifecycle.

Engineering Lab case-study system.

Projects archive and project-to-Lab relationships.

System Evolution / career journey.

Toolbox / technical stack inventory.

Live Source Control / GitHub public-data integration.

System Profile / résumé presentation.

Credentials, Milestones, About and Contact applications.

Spotlight / command-center search.

Session-based System Activity feed.

Lab Notes visitor feedback feature backed by PostgreSQL and Prisma, with Resend notifications and moderation state.

Responsive desktop/tablet/mobile behavior.

Accessibility, security, deployment and maintenance considerations.

## 4.2 Out of Scope / Not Yet Finalized

Advanced GitHub write operations or OAuth-based repository management.

Public visitor accounts or social profiles.

Heavy 3D/WebGL experiences.

Large-scale analytics platform.

Enterprise-grade distributed rate limiting at the current portfolio scale.

Advanced moderation analytics and audit trails beyond the core moderation flow.

# 5. Stakeholders and Users

| Stakeholder | Primary Need |
| --- | --- |
| Recruiters / Hiring Managers | Quickly evaluate identity, projects, stack, GitHub, résumé and contact information. |
| Technical Reviewers | Inspect engineering decisions, architecture, trade-offs and project evidence. |
| Peers / Visitors | Explore the workstation and leave constructive Lab Notes. |
| Project Owner (Aniket) | Maintain portfolio content, review feedback and evolve the product. |
| Future Employers / Collaborators | Find reliable technical and professional contact channels. |

# 6. Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-01 | The system shall present a branded ANIKET OS entry screen before the desktop environment. |
| FR-02 | The system shall support a boot lifecycle with meaningful initialization states. |
| FR-03 | The system shall provide an interactive desktop with application icons and a dock. |
| FR-04 | Applications shall open within reusable desktop windows without requiring a full-page navigation for the primary OS experience. |
| FR-05 | Windows shall support focus, close, minimize, restore and maximize behaviors. |
| FR-06 | The Engineering Lab shall present projects as structured engineering experiments/case studies. |
| FR-07 | The Projects application shall provide a concise project archive linked to deeper Lab entries. |
| FR-08 | Source Control shall retrieve public GitHub information using the configured account. |
| FR-09 | The system shall present profile, education, résumé, credentials, milestones and contact information. |
| FR-10 | Spotlight shall search applications, experiments and technologies locally. |
| FR-11 | System Activity shall record meaningful session events without inventing activity. |
| FR-12 | Visitors shall be able to submit a Lab Note with rating and optional identity/context. |
| FR-13 | Lab Notes shall be stored with moderation state and public responses shall expose approved notes only. |
| FR-14 | New Lab Notes shall trigger an owner notification through the configured email service. |
| FR-15 | The system shall support shutdown/restart states within the application experience. |

# 7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Fast initial shell, lightweight animation, no unnecessary heavy graphics or libraries. |
| Responsiveness | Usable across desktop, laptop, tablet and mobile viewports. |
| Accessibility | Keyboard access, visible focus states, reduced-motion support, labels and semantic structure. |
| Security | Server-side validation, protected environment variables, server-only database/email access, private visitor email. |
| Privacy | Public Lab Notes must never expose visitor email or internal moderation metadata. |
| Maintainability | Reusable OS/window primitives, typed data structures, clear separation between UI and server logic. |
| Reliability | Application failures such as GitHub or Lab Notes outages must degrade gracefully without breaking the desktop. |
| SEO | Direct/public routes should remain crawlable and contain appropriate metadata independent of the OS interaction layer. |

# 8. SDLC Approach and Development Lifecycle

The project follows an iterative SDLC approach with staged implementation, browser verification and refinement. The development process evolved from architecture and feature breadth toward hardening and visual refinement.

| SDLC Phase | Project Application |
| --- | --- |
| 1. Planning | Defined the portfolio objective, target audience, OS + Engineering Lab concept, recruiter journey and future career narrative. |
| 2. Requirements Analysis | Defined About, Skills, Projects, GitHub, Résumé, Credentials, Achievements, Contact and Lab Notes requirements. |
| 3. System Design | Designed the desktop shell, application registry, window manager, application boundaries, data model and live-state model. |
| 4. Implementation | Built the OS shell, applications, GitHub integration, Lab Notes backend, lifecycle, live widgets and search. |
| 5. Testing / Verification | Repeated typecheck, lint, build and browser-level checks, including window overflow, mobile reachability and backend behavior. |
| 6. Deployment Readiness | Prepared Next.js/Vercel-oriented deployment, environment configuration, PostgreSQL/Prisma and external service integration. |
| 7. Maintenance / Refinement | Current stage: visual refinement, content cleanup, accessibility, performance, SEO and architecture hardening. |

# 9. System Architecture

Aniket OS is structured as a Next.js application with a client-side desktop environment layered over server-rendered/public routes and server-only integrations. The desktop shell owns the OS lifecycle and window state. Applications are rendered within reusable windows, while specialized server modules handle GitHub and Lab Notes data.

High-level architecture Browser / Visitor → Next.js App Router → OS Desktop Shell → Window Manager → Application Registry → Application UIs. Server-side integrations: GitHub public API, PostgreSQL via Prisma, Resend for Lab Notes notifications. Public application state is separated from private moderation/server data.

| Layer | Responsibility |
| --- | --- |
| Presentation / OS Shell | Desktop wallpaper, menu bar, dock, desktop icons, boot lifecycle, system widgets. |
| Window / Interaction | Open, focus, close, minimize, restore, maximize, stacking and application focus. |
| Applications | About, Projects, Engineering Lab, Journey, Toolbox, Source Control, Profile, Credentials, Milestones, Lab Notes and Contact. |
| Local Data / Types | Project metadata, skills, journey, profile content, application definitions and normalized view models. |
| Server Integrations | GitHub data retrieval, Lab Notes API, Prisma database access and Resend notifications. |
| Persistence | PostgreSQL for Lab Notes; repository content and profile data are configuration/content sources rather than a CMS. |

# 10. Technology Stack

| Layer | Technology / Approach | Purpose |
| --- | --- | --- |
| Framework | Next.js / App Router | Application shell, routes, server/client boundaries and deployment. |
| Language | TypeScript | Typed application and server code. |
| Styling | Tailwind CSS + shared design tokens | Responsive UI and visual system. |
| UI Components | shadcn/ui where useful | Reusable interaction primitives. |
| Animation | Motion / Framer Motion | Window, boot and micro-interaction motion. |
| Icons | Lucide React | Consistent interface icons. |
| Package Manager | pnpm / Corepack | Dependency and script management. |
| Database | PostgreSQL | Persistent Lab Notes storage. |
| ORM | Prisma | Typed database access and schema management. |
| Validation | Zod | Server-side and form validation. |
| Email | Resend | Lab Notes owner notifications. |
| External Data | GitHub public API | Live profile/repository information. |
| Deployment | Vercel-oriented | Web deployment and environment management. |
| Version Control | Git + GitHub | Source control and repository hosting. |

# 11. Module and Feature Documentation

| Module | Purpose / Behavior |
| --- | --- |
| Power / Boot | Starts the OS with a minimal identity-focused entry point, boot diagnostics and transition to the desktop. Supports restart and shutdown. |
| Desktop Shell | Main OS environment containing application icons, system widgets, activity feed, live clock/session state and dock. |
| Window Manager | Provides desktop application windows with focus, stacking, minimize, restore, maximize and close interactions. |
| Engineering Lab | Primary technical storytelling module. Projects are structured as experiments with objectives, approaches, architecture, decisions, challenges and outcomes. |
| Projects | Curated build archive that provides a fast overview and connects projects to deeper Engineering Lab entries and GitHub repositories. |
| System Evolution / Journey | Shows technical progression from foundational development and full-stack work toward systems engineering and AI/ML exploration. |
| Toolbox | Data-driven technical inventory organized by language, frontend, backend, database, engineering tools and AI/ML exploration. |
| Source Control | Live GitHub integration providing profile/repository information and development activity without exposing private credentials. |
| System Profile / Resume | Professional profile and résumé access, with document-style presentation and downloadable resume support when configured. |
| Credentials | Structured archive for real certifications and verification links. Unsupported credentials are intentionally not fabricated. |
| Milestones | Archive of competitions, leadership, project milestones and other verified achievements. |
| Lab Notes | Visitor feedback/rating system with PostgreSQL + Prisma persistence, moderation status, privacy controls and Resend notification workflow. |
| About | Human-facing profile and career context, including the owner profile image and current direction. |
| Contact | Direct professional contact channels and a concise message-preparation flow. |
| Spotlight / Command Center | Keyboard-driven local search over applications, experiments and technologies. |
| System Activity | Session-local event feed based on actual system/application events rather than fabricated activity. |

# 12. Data and Backend Design

## 12.1 Lab Notes Data Model

| Field / Concept | Purpose |
| --- | --- |
| id | Unique Lab Note identifier. |
| rating | Visitor rating on a 1–5 scale. |
| name | Optional public display name. |
| email | Optional private contact information; never returned in public API output. |
| message | Visitor note content. |
| context | Optional area of the portfolio being commented on. |
| status | PENDING / APPROVED / REJECTED moderation state. |
| createdAt | Submission timestamp. |
| approvedAt / rejectedAt | Moderation timestamps. |
| anti-spam metadata | Privacy-aware hash/duplicate/rate-limit support as implemented server-side. |

## 12.2 Lab Notes API Behavior

Validate request payload with Zod on the server.

Run honeypot, rate-limit and duplicate checks.

Normalize accepted values.

Persist the note as PENDING.

Attempt Resend notification without deleting a successfully stored note if email fails.

Return a safe confirmation that does not claim publication.

Public reads expose APPROVED notes only.

## 12.3 GitHub Data Flow

Read configured public GitHub identity from server configuration.

Fetch public profile/repository data server-side.

Normalize raw GitHub responses into application-specific types.

Cache/revalidate instead of fetching on every render.

Expose only the fields required by Source Control and related modules.

# 13. Security and Privacy

Server-side Zod validation is required for Lab Notes; frontend validation is not trusted.

Database and Resend credentials stay server-side and are not placed in client-exposed environment variables.

Public Lab Notes responses exclude email, IP/hash data and moderation metadata.

User-controlled Lab Notes fields must be HTML-escaped before interpolation into notification email HTML.

Basic rate limiting, honeypot and duplicate protection reduce simple spam; a distributed limiter can be added later.

GitHub integration is read-only public data; no private GitHub token should be exposed to the client.

The portfolio should not collect more personal information than needed for its professional purpose.

Security principle The portfolio is public software, but its administration surfaces are not public. Visitor content can be displayed publicly only after moderation, while private fields remain server-side.

# 14. UI/UX and Design System

The visual concept deliberately avoids the standard portfolio template. The system combines a desktop environment with application-specific personalities. A shared OS visual language provides consistency, while each application uses different information density and surface treatment to prevent the experience from becoming repetitive.

| Context | UX Personality |
| --- | --- |
| Power / Boot | Minimal, premium identity card with focused interaction. |
| Desktop | Atmospheric, spacious, stateful and live. |
| Engineering Lab | Technical, dense, precise and architecture-oriented. |
| Projects | Curated and scannable. |
| About | Human, profile-led and less technical. |
| Source Control | Data-rich, connected and live. |
| Resume | Professional document surface. |
| Lab Notes | Quiet, editorial and visitor-oriented. |

Motion is used to explain state changes and interaction rather than as decoration.

Typography differentiates identity, section headings, technical metadata and micro status information.

Color is intended to be semantic: active/connected, exploration/AI, attention, and error states have distinct roles.

Responsive behavior preserves the OS idea while changing the interaction model on mobile rather than shrinking the desktop blindly.

# 15. Testing and Quality Assurance

Quality assurance for the project combines static checks, production builds, browser verification and manual interaction testing. The project has repeatedly been validated with TypeScript typechecking, linting and production builds through Corepack-managed pnpm.

| Test Area | Representative Checks |
| --- | --- |
| Type Safety | TypeScript strict checks; API/data models compile without type errors. |
| Lint | Static analysis and code-quality rules. |
| Build | Production Next.js build succeeds. |
| Window System | Open/focus/minimize/restore/maximize/close, stacking and viewport boundaries. |
| Scrolling | Long applications reach the true bottom without clipping; desktop itself does not unexpectedly scroll. |
| Mobile | Application reachability, touch targets, full-screen app views and vertical content flow. |
| Backend | Lab Note validation, database persistence, public/private field separation, email failure handling. |
| GitHub | Loading, success, empty, failure and rate-limit behavior. |
| Accessibility | Keyboard navigation, focus states, reduced motion, form labels and dialog behavior. |

# 16. Deployment and Operations

The application is designed for a modern Next.js deployment model with Vercel-oriented hosting. PostgreSQL is required for production Lab Notes persistence, while Resend is required for owner notification delivery.

| Environment | Required Configuration / Concern |
| --- | --- |
| Development | Local Next.js server, environment variables, PostgreSQL connection, optional Resend configuration. |
| Staging / Preview | Preview deployment environment variables, database branch/instance, GitHub public configuration. |
| Production | Secure database URL, Resend credentials/from-address, notification recipient, domain metadata, migration strategy. |

Never commit .env.local or secrets.

Use database migrations for production schema changes.

Validate the production build before release.

Monitor Lab Notes database/email failures and GitHub API availability.

Keep the public application usable when external integrations are temporarily unavailable.

# 17. Maintenance and Change Management

The project should be maintained using incremental, reviewable changes rather than large rewrites. The application is a portfolio product, so content, UI polish and engineering changes will happen continuously.

Create an issue or task with a clear user/business/engineering outcome.

Identify whether the change affects the OS shell, a shared primitive or a single application.

Prefer changes to shared primitives when a behavior is repeated across applications.

Run typecheck, lint and build after each meaningful change.

Verify important interactions in the browser on desktop and mobile.

Update documentation when architecture, security behavior or operational requirements change.

# 18. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| OS metaphor becomes confusing | Visitors may struggle to find key information. | Keep clear labels, direct routes and Spotlight; keep recruiter paths short. |
| Too much visual novelty | Professional clarity may suffer. | Use motion and variety semantically; preserve readable hierarchy. |
| Overly static presentation | Visitors may stop exploring. | Use real stateful motion, live GitHub status, session state and application feedback. |
| GitHub API limits/outages | Source Control may fail. | Server-side caching, graceful empty/error states and no hard dependency on GitHub for core portfolio content. |
| Visitor spam | Lab Notes may receive abuse. | Validation, honeypot, rate limiting, duplicate detection and moderation. |
| Database/email configuration failure | Lab Notes cannot fully operate. | Graceful failure handling; preserve stored notes when notification delivery fails. |
| Content repetition | Portfolio feels AI-generated and boring. | Central factual source + application-specific copy + manual content review. |

# 19. Current Project Status

The functional base is substantially complete and has moved into visual refinement and hardening. The project currently contains the major portfolio modules and a real Lab Notes backend. Remaining work should focus on quality rather than unchecked feature expansion.

| Area | Status |
| --- | --- |
| OS shell / lifecycle | Implemented |
| Window system | Implemented; ongoing refinement |
| Engineering Lab | Implemented |
| Projects / Journey / Toolbox | Implemented |
| Source Control / GitHub | Live public-data integration implemented |
| Resume / Profile | Implemented; final document configuration can be refined |
| Credentials / Milestones | Implemented |
| Lab Notes frontend | Implemented |
| Lab Notes PostgreSQL + Prisma | Implemented |
| Lab Notes notifications | Implemented with Resend |
| Moderation | Data model/state ready; owner-facing authentication and moderation should be hardened before public production use if not already finalized |
| Visual refinement | Active phase |
| SEO / structured metadata | Planned refinement |
| Broader automated test coverage | Planned refinement |

# 20. Future Enhancements and Roadmap

Future enhancements should improve depth without turning the portfolio into a feature-heavy product. Priority should be given to features that strengthen recruiter usability, technical credibility, maintainability and the personal-brand story.

## 20.1 Lab Notes — Advanced Visitor Feedback

Authenticated owner-only moderation console with approve/reject actions and secure session management.

Email links that open the moderation console directly after authentication.

Lab Note categories and trend summaries showing which areas visitors comment on most often.

Optional anonymous/identified presentation controls while keeping email permanently private.

Featured Lab Notes and pinning for particularly useful feedback.

Better abuse prevention such as distributed rate limiting and CAPTCHA/Turnstile when traffic requires it.

Owner notification digests instead of one email per note when volume grows.

A small public “Lab Notes insights” visualization using real aggregated feedback data.

The Lab Notes concept is intended to evolve into a small feedback product inside the portfolio: visitors contribute observations, the owner moderates them, and future visitors benefit from the accumulated social proof and constructive feedback.

## 20.2 Engineering / Platform Enhancements

Consolidate application definitions into one source of truth shared by desktop, dock, Spotlight, mobile launcher and direct routes.

Introduce authenticated moderation and a small audit history for administrative actions.

Add automated tests for WindowManager, Lab Notes API, GitHub mapping and layout regressions.

Lazy-load application modules to reduce client JavaScript on first load.

Improve error boundaries and offline/degraded states.

Add safe data migrations and preview/production database workflows.

## 20.3 UX / Visual Enhancements

Continue the desktop art direction with more varied but related application personalities.

Add richer state-driven motion without decorative animation overload.

Improve boot and shutdown transitions with more physical feedback.

Add a recruiter-focused command in Spotlight for a 30-second portfolio summary.

Improve content density so important facts are visible quickly and long explanations remain optional.

## 20.4 SEO / Discovery

Complete Open Graph and social metadata.

Add sitemap, robots and canonical metadata.

Add structured data for Person, CreativeWork/Project and WebSite where appropriate.

Ensure direct content routes have crawlable, human-readable content independent of the client desktop interaction.

## 20.5 Career / Content Evolution

Continuously add new Engineering Lab experiments as substantial projects are completed.

Document AI/ML learning milestones as actual work is completed instead of claiming future expertise.

Keep resume, GitHub and LinkedIn references synchronized with the portfolio.

Add publications/research modules if genuine research output emerges.

# 21. Conclusion

Aniket OS is designed to operate as both a portfolio and a software-engineering demonstration. Its most important architectural decision is separating the OS shell from application content so that the interface can evolve without forcing the entire site to behave like one long webpage. The Engineering Lab then supplies the technical depth that the operating-system metaphor alone cannot provide.

The project is now at the point where disciplined refinement matters more than feature accumulation. The strongest next steps are consistency, security hardening, accessibility, performance, SEO and continued visual refinement, while keeping the content specific, factual and distinctly human.

# 22. Appendix

## A. Suggested Repository Organization

src/app/                  Next.js routes and API handlers

src/components/os/        Desktop shell, lifecycle, window manager, dock, command center

src/components/apps/      Portfolio applications rendered inside the OS

src/lib/                  Server/client utilities, integrations and repositories

src/data/                 Content/configuration datasets

src/types/                Shared TypeScript types

prisma/                   PostgreSQL schema and migration assets

docs/                     Engineering and operational documentation

## B. Definition of Done for the Next Release

P0 security/layout issues resolved and regression-tested.

Application registry and shared window behaviors remain consistent.

Public Lab Notes contain only approved feedback and no private visitor fields.

Desktop and applications present a coherent visual system with deliberate variety.

Direct content routes remain accessible and crawlable.

Production environment variables and database migrations are documented.

Typecheck, lint, build and targeted browser QA pass before release.